Sprint 1 Test Plan

Created by QA-IT23655652

- Introduction

This document defines the test strategy, scope, objectives, environment, and execution approach for Sprint 1 of the Resilio Disaster Relief Management System.

Sprint 1 focuses on:

- OTP-based Authentication

- JWT token generation and validation

- Refresh token lifecycle

- Logout and token revocation

- Profile read and update operations

- Role-based access control

- Performance baseline establishment

- Backend code coverage measurement

2. Test Objectives

- Validate OTP start and verification workflows

- Ensure expired and invalid OTPs are correctly rejected.

- Validate JWT token generation and claim integrity.

- Validate access control for protected endpoints.

- Validate refresh token rotation and revocation.

- Validate logout invalidates refresh tokens.

- Validate role enforcement and privilege protection.

- Identify security vulnerabilities (invalid inputs, tampering).

- Establish performance baseline for authentication endpoints.

- Measure backend unit test code coverage (target ≥ 60%).

3. Scope

In Scope:

- POST /api/auth/start

- POST /api/auth/verify

- POST /api/auth/refresh

- POST /api/auth/logout

- GET /api/profile/me

- PUT /api/profile/me

- OTP expiration behavior

- Token lifecycle validation

Out of Scope:

- Disaster incidents management

- Resource allocation modules

- Volunteer task assignments

- UI visual/UX testing (limited to API validation)

4. Test Types

- Functional Testing

- Negative Testing

- Boundary Testing

- Security Testing

- Authorization Testing

- Performance Testing (Load Testing)

- Code Coverage Analysis

5. Test Environment

- Operating System: Windows

- .NET Version: .NET 8

- Database: MySQL

- Frontend: React

- Tools: Postman, curl, JMeter, dotnet test, coverlet

- Browser: Microsoft Edge

- Hosting: Localhost

6. Entry Criteria

- Backend builds successfully.

- Database connection is established.

- Required environment variables configured.

- Authentication endpoints available.

7. Exit Criteria

- All critical and high severity defects resolved.

- All planned test cases executed.

- Performance baseline recorded.

- Code coverage report generated (≥ 60% target).

8. Test Deliverables

- Test Plan Document

- Test Case Document

- Test Execution Report

- Defect Reports in JIRA

- Performance Test Report (JMeter)

- Code Coverage Report

9. Defect Management

Defects logged in JIRA with:

- Clear reproduction steps

- Severity & Priority

- Environment details

- Screenshots/evidence

Severity Classification:

- Critical – Security or authentication failure

- High – Functional failure

- Medium – Validation issues

- Low – UI or minor behavior inconsistencies

9. Risks and Assumptions

Risks:

- Incorrect environment configuration

- Token expiry misconfiguration

- SMTP service interruptions

- Branch merge conflicts

Assumptions:

- Stable build provided by development team.

- Database schema finalized for Sprint 1.

- OTP delivery mechanism functional during testing.